**GROUP – H**

**PROJECT TITLE : Fitness Care**

**Status report - 4**

**Status Report : 4 Submitted On 16th June**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sl. No | Objectives | | Duration | | Start Date | | Finish Date | | Status Comment | Signature |
| **P** | **A** | **P** | **A** | **P** | **A** |
| **1** | **Team Formation** | | **1** | **1** | **8th May** | **8th May** | **9th May** | **9th May** | **Completed** |  |
| **2** | **Synopsis** | | **1** | **1** | **24th May** | **24th May** | **25th May** | **25th May** | **Submitted on 25th May** |  |
| **3** | **Analysis** | | **3** | **3** | **25th May** | **25th May** | **28th May** | **28th May** | **Completed** |  |
| **4** | **Design** | | **1** | **1** | **25th May** | **25th May** | **25th May** | **25th May** | **Completed** |  |
| **5** | Front End Coding and Testing | | | | | | | | | |
| **a.** | **Index Page** | **6** | **6** | **25th May** | **25th May** | **31st May** | **31st May** | **Completed** |  |
| **b.** | **Registration Page** | **3** | **3** | **24th May** | **24th May** | **27th May** | **27th May** | **Completed** |  |
| **c.** | **Login Page** | **3** | **3** | **24th May** | **24th May** | **27th May** | **27th May** | **Completed** |  |
| **d.** | **Forgot Password Page** | **3** | **3** | **26th May** | **26th May** | **29th May** | **29th May** | **Completed** |  |
| **e.** | **Contact Us Page** | **2** | **2** | **28th May** | **28th May** | **30th May** | **30th May** | **Completed** |  |
| **f.** | **Forgot Password Page** | **3** | **3** | **28th May** | **28th May** | **31th May** | **31th May** | **Completed** |  |
| **g.** | **Reset Password Page** | **2** | **2** | **8th Jun** | **8th Jun** | **10th Jun** | **10th Jun** | **Completed** |  |
| **h.** | **Career Page** | **1** | **1** | **2nd Jun** | **2nd Jun** | **3rd Jun** | **3rd Jun** | **Completed** |  |
| **i.** | **Tutorial Page** | **1** | **1** | **3rd Jun** | **3rd Jun** | **4th Jun** | **4th Jun** | **Completed** |  |
| **5** | **j.** | **Meal Plan Page** | **1** | **1** | **4th Jun** | **4th Jun** | **5th Jun** | **5th Jun** | **Completed** |  |
| **k.** | **Workout Programs Page** | **1** | **1** | **5th Jun** | **5th Jun** | **6th Jun** | **6th Jun** | **Completed** |  |
| **l.** | **FAQ Page** | **1** | **1** | **7th Jun** | **7th Jun** | **8th Jun** | **8th Jun** | **Completed** |  |
| **m.** | **Account Page** | **2** | **2** | **6th Jun** | **6th Jun** | **8th Jun** | **8th Jun** | **Completed** |  |
| **n.** | **Calendar Page** | **2** | **2** | **5th Jun** | **5th Jun** | **7th Jun** | **7th Jun** | **Completed** |  |
| **o.** | **Notification Page** | **2** | **1** | **7th Jun** | **7th Jun** | **8th Jun** | **8th Jun** | **Completed** |  |
| **p.** | **About Page** | **1** | **1** | **9th Jun** | **9th Jun** | **10th Jun** | **10th Jun** | **Completed** |  |
| **q.** | **Nutrition Page** | **9** | **9** | **28th May** | **28th May** | **6th Jun** | **6th Jun** | **Completed** |  |
| **r.** | **Exercise Page** | **9** | **9** | **28th May** | **28th May** | **6th Jun** | **6th Jun** | **Completed** |  |
| **s.** | **Yoga Page** | **9** | **9** | **28th May** | **28th May** | **6th Jun** | **6th Jun** | **Completed** |  |
| **t.** | **Contact Page** | **1** | **1** | **11th Jun** | **11th Jun** | **12th Jun** | **12th Jun** | **Completed** |  |
| **u.** | **Store Page** | **3** | **3** | **10th Jun** | **10th Jun** | **13th Jun** | **13th Jun** | **Completed** |  |
| **v.** | **Join Page** | **2** | **2** | **11th Jun** | **11th Jun** | **13th Jun** | **13th Jun** | **Completed** |  |
| **w.** | **Dashboard Page** | **4** | **4** | **10th Jun** | **10th Jun** | **14th Jun** | **14th Jun** | **Completed** |  |
|  | | | | | | | | | | |
| **6** | Back End Coding | | | | | | | | | |
| **a.** | **User Registration Page PHP** | **2** | **2** | **27th May** | **27th May** | **29th May** | **29th May** | **Completed** |  |
| **b.** | **User Log In Page PHP** | **2** | **2** | **27th May** | **27th May** | **29th May** | **29th May** | **Completed** |  |
| **c.** | **Database Connection for Registration Page, Log in Page** | **1** | **1** | **27th May** | **27th May** | **28th May** | **28th May** | **Completed** |  |
| **d.** | **Contact Us Page PHP** | **1** | **1** | **31st May** | **31st May** | **1st June** | **1st June** | **Completed** |  |
| **e.** | **Forgot Password Page PHP** | **3** | **3** | **29th May** | **29th May** | **1st June** | **1st June** | **Completed** |  |
| **f.** | **Reset Password Page PHP** | **3** | **3** | **29th May** | **29th May** | **1st June** | **1st June** | **Completed** |  |
| **g.** | **Email Activation Page PHP** | **1** | **1** | **29th May** | **29th May** | **31st May** | **31st May** | **Completed** |  |
| **h.** | **Career Page PHP** | **2** | **2** | **10th Jun** | **10th Jun** | **12th Jun** | **12th Jun** | **Completed** |  |
| **i.** | **Logout Page PHP** | **1** | **1** | **13th Jun** | **13th Jun** | **14th Jun** | **14th Jun** | **Completed** |  |
| **j.** | **Feedback PHP** | **2** | **2** | **12th Jun** | **12th Jun** | **14th Jun** | **14th Jun** | **Completed** |  |