**GROUP – E**

**PROJECT TITLE : GAME ZONE**

**Status report**

**Status Report : 4 Submitted On 11th October**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sl. No | Objectives | | Duration | | Start Date | | Finish Date | | Status Comment | Signature |
| **P** | **A** | **P** | **A** | **P** | **A** |
| **1** | **Team Formation** | | **1** | **1** | **24th Aug** | **24th Aug** | **25th Aug** | **25th Aug** | **Completed** |  |
| **2** | **Synopsis** | | **1** | **1** | **25th Aug** | **25th Aug** | **26th Aug** | **26th Aug** | **Submitted on 27th Aug** |  |
| **3** | **Design** | | **2** | **2** | **27th Aug** | **27th Aug** | **29th Aug** | **29th Aug** | **Completed** |  |
| **4** | **Analysis** | | **2** | **2** | **29th Aug** | **29th Aug** | **31st Aug** | **31th Aug** | **Completed** |  |
| **5** | **Front End Design** | | | | | | | | | |
| **a.** | **Index Page** | **10** | **10** | **10th Sep** | **10th Sep** | **19th Sep** | **19th Sep** | **Completed** |  |
| **b.** | **Registration Page** | **3** | **3** | **29th Aug** | **29th Aug** | **31th Aug** | **31th Aug** | **Completed** |  |
| **c.** | **Login Page** | **3** | **3** | **29th Aug** | **29th Aug** | **31th Aug** | **31th Aug** | **Completed** |  |
| **d.** | **About Us Page** | **8** | **8** | **4th Oct** | **4th Oct** | **11th Oct** | **11th Oct** | **Completed** |  |
| **e.** | **Contact Us Page** | **6** | **6** | **10th Oct** | **10th Oct** | **15th Oct** | **15th Oct** | **Completed** |  |
| **f.** | **Forgot Password Page** | **2** | **2** | **10th Oct** | **10th Oct** | **11th Oct** | **11th Oct** | **Completed** |  |
| **g.** | **Reset Password Page** | **2** | **2** | **10th Oct** | **10th Oct** | **11th Oct** | **11th Oct** | **Completed** |  |
| **h.** | **Preloader** | **1** | **1** | **1st Nov** | **1st Nov** | **2st Nov** | **2st Nov** | **Completed** |  |
| **i.** | **User Dashboard Page** | **9** | **9** | **28th Oct** | **28th Oct** | **5th Nov** | **5th Nov** | **Completed** |  |
| **6** | **Games** | | | | | | | | | |
| **a.** | **Game1** | **5** | **5** | **3rd Sep** | **3rd Sep** | **7th Sep** | **7th Sep** | **Completed** |  |
| **b.** | **Game2** | **1** | **1** | **8th Sep** | **8th Sep** | **9th Sep** | **9th Sep** | **Completed** |  |
| **c.** | **Game3** | **2** | **2** | **10th Sep** | **10th Sep** | **12th Sep** | **12th Sep** | **Completed** |  |
| **d.** | **Game4** | **2** | **2** | **13th Sep** | **13th Sep** | **15th Sep** | **15th Sep** | **Completed** |  |
| **e.** | **Game5** | **10** | **10** | **20th Sep** | **20th Sep** | **30th Sep** | **30th Sep** | **Completed** |  |
| **7** | **Musics** | | | | | | | | | |
| **a.** | **Music1** | **2** | **2** | **16th Sep** | **16th Sep** | **18th Sep** | **18th Sep** | **Completed** |  |
| **b.** | **Music2** | **3** | **4** | **18th Sep** | **18th Sep** | **22th Sep** | **22th Sep** | **Completed** |  |
| **8** | **Back End Design** | | | | | | | | | |
| **a.** | **User Registration Page PHP** | **2** | **2** | **6th Nov** | **6th Nov** | **8th Nov** | **8th Nov** | **Completed** |  |
| **b.** | **User Log In Page PHP** | **2** | **2** | **6th Nov** | **6th Nov** | **8th Nov** | **8th Nov** | **Completed** |  |
| **c.** | **Database Connection for Registration Page, Log in Page** | **2** | **2** | **6th Nov** | **6th Nov** | **8th Nov** | **8th Nov** | **Completed** |  |
| **d.** | **Contact Us Page PHP** | **1** | **1** | **8th Nov** | **8th Nov** | **9th Nov** | **9th Nov** | **Completed** |  |
| **e.** | **Forgot Password Page PHP** | **3** | **3** | **10th Nov** | **10th Nov** | **12th Nov** | **12th Nov** | **Completed** |  |
| **f.** | **Reset Password Page PHP** | **3** | **3** | **10th Nov** | **10th Nov** | **12th Nov** | **12th Nov** | **Completed** |  |
| **9** | **Integration Test** | | **1** | **1** | **12th Nov** | **12th Nov** | **13th Nov** | **13th Nov** | **Completed** |  |
| **10** | **Unit Test** | | **1** | **1** | **12th Nov** | **12th Nov** | **13th Nov** | **13th Nov** | **Completed** |  |